# 1st Testing Results of Bare-ai-cli in Bare-DC

After GIT HUB First build..

______

# Engineering Handover: Sovereign AI CLI Rebuild

Date: March 11, 2026

Author/Originator: Cian Egan Objective: Build a Zero-Trust, provider-agnostic, terminal-based AI CLI that routes traffic over a Tailscale mesh to a local compute node, authenticating via dynamic HashiCorp Vault secrets. Current Status: Infrastructure is 100% verified and operational. The original Node.js CLI bundle (bare-ai-cli) is being abandoned due to deep architectural coupling with Google's proprietary SDKs. A full rebuild of the core CLI logic is required.

## 1. Project Background & Original Vision

The bare-ai-cli project was initially conceived as a fork of Google's open-source gemini-cli tool. The primary motivation was to escape vendor lock-in and enable data sovereignty for teams wanting to run local AI models (e.g., Ollama, LM Studio, vLLM) on their own hardware or in air-gapped environments.

The original architecture intended to replace Gemini-specific backend calls with a lightweight BareAiClient that used standard fetch() requests pointing to any OpenAI-compatible /v1/chat/completions endpoint. It was designed to be driven entirely by environment variables like BARE_AI_ENDPOINT and BARE_AI_API_KEY.

## 2. Forensic Codebase Findings (The Pivot)

Despite the introduction of the BareAiClient, forensic grep analysis revealed irreconcilable architectural flaws in the original fork's dependency tree, forcing a complete rebuild:

- Divergent Streaming Paths: The CLI's interactive layer was hardcoded to call sendMessageStream(), a method strictly implemented by the Google GeminiChat SDK.

- URL Mangling: Because the streaming path forced the use of the proprietary Google SDK, it constantly appended Google-specific URL paths (e.g., /v1/models/Tir-na-AI:streamGenerateContent) rather than the standard /v1/chat/completions path the local mesh node required. This resulted in persistent 404 ModelNotFoundError errors.

- Header Mangling: The Google SDK defaulted to x-goog-api-key. While a hidden toggle was found for Bearer auth, the underlying URL structure remained unfixable without introducing a local reverse proxy.

## 3. Verified Infrastructure (Do Not Change)

The underlying infrastructure is completely solid, verified via raw curl, and must remain untouched.

- AI Compute Node (LXC 669): Running llama-server successfully at http://100.64.0.8:8080/v1/chat/completions. It natively accepts standard OpenAI-compatible JSON payloads. It strictly requires standard Bearer token authentication (Authorization: Bearer <TOKEN>).

- Secrets Management (LXC 101): HashiCorp Vault (KV-V2) is running at https://100.64.0.2:8200.

  - Path: secret/data/tir-na-ai/config

  - Payload: Contains api_key (64-character hex string), base_url (http://100.64.0.8:8080), and model_name (Tir-na-AI).

  - Access Control: Vault AppRole is active (ROLE_ID and SECRET_ID) using the bare-ai-cli-policy.

## 4. The Injection Pattern (sovereign.js)

A secure wrapper (sovereign.js) was successfully built to handle credentials. This pattern must be preserved in the rebuild:

- Zero Local State: No local .env files are permitted.

- Dynamic Injection: The wrapper authenticates to Vault, fetches the JSON configuration directly into RAM, and dynamically spawns the CLI process with the secrets injected as environment variables.

## 5. Requirements for the Rebuild

The new CLI must be built from scratch (or using a highly agnostic framework) adhering to the following principles:

- Native OpenAI Compatibility: The core network request logic must default to standard /v1/chat/completions REST calls. Do not use heavy, vendor-specific SDKs. Use standard Node fetch or a lightweight agnostic wrapper.

- Agnostic Streaming: Implement a streaming reader capable of parsing standard Server-Sent Events (SSE) from llama.cpp directly to process.stdout to ensure faster perceived performance.

- Environment Variable Driven: The CLI must blindly trust the environment variables injected by the sovereign.js wrapper (BARE_AI_ENDPOINT, BARE_AI_API_KEY, BARE_AI_MODEL) over any other configuration.

- Mesh-First Design: The application must expect self-signed certificates or Tailscale IPs. Maintain the process.env.NODE_TLS_REJECT_UNAUTHORIZED = '0'; bypass specifically for the internal Tailnet traffic.